## Slide 1
Agile Methodology

## Slide 2: Contents
Introduction
Agile Overview
12 Agile Principles
Agile Development Cycle
Advantages & Disadvantages of Agile
Top Methodologies Used to Implement Agile
Top Methodologies Used to Implement Agile - Scrum
Top Methodologies Used to Implement Agile - Kanban
How to Get Started With Agile
Finding the Best Agile Tool

## Slide 3: Everyone manages projects Whether they’re a certified project manager or not.
Many people manage projects without formal training, often “going with the flow”.
This can lead to challenges in managing multiple projects, meeting deadlines, and adapting to changes.
Companies use a standard project management methodology, but projects still fail.
Adopting a standardized approach like Agile is recommended for anyone managing work.

## Slide 4: Facts Breakdown of software development methodologies practiced in 2022.
Do you want to choose the best method for your software development?
According to a report by Statista, in 2022, 37% of respondents use Agile methodology, while 26% use Waterfall methodology.

## Slide 5: Agile Overview
Agile refers to any process that aligns with the concepts of the Agile Manifesto. In 2001, 17 software developers met to discuss lightweight development methods. They published the Manifesto for Agile Software Development, which covered how they found “better ways of developing software by doing it and helping others do it.”
Agile project management is based on an incremental, iterative approach
Instead of in-depth planning at the beginning of the project, Agile methodologies are open to changing requirements over time and encourages constant feedback from the end users. The goal of each iteration is to produce a working product.
Design
Develop
Release
Track & Monitor
1
Requirements
2
Plan
3
5
6
4
Agile Development

## Slide 6: 12 Agile Principles
The Agile Manifesto lists 12 principles to guide teams on how to execute with agility:
1 2
Satisfy the customer
Our highest priority is to satisfy the customer through early and continuous delivery of valuable software.
Welcome changing requirements
Even late in development. Agile processes harness change for the customer’s competitive advantage.
Deliver working software frequently
From a couple of weeks to a couple of months, with preference to the shorter timescale.
3
4
Work together
Business people and developers must work together daily throughout the project.
5 Build projects
around motivated
individuals
Give them the environment and support they need, and trust them to get the job done.
6 Face-to-face
conversation
The most efficient way to communicate within a development team is face-to-face conversation.

## Slide 7: 12 Agile Principles
7 8
Focus on working software
Working software is the primary measure of progress.
Promote sustainable development
Allowing sponsors, developers, and users to maintain a constant pace indefinitely.
Ensure technical excellence
Continuous attention to technical excellence and good design enhances agility.
9
10
11
Simplicity
The art of maximizing the amount of work not done – is essential.
Self-organizing teams
The best architectures, requirements, and designs emerge from self-organizing teams.
12 Reflect and
adjustment
The team regularly reflects on improving and adjusts its behavior accordingly.

## Slide 8: Lets discuss
What are the key characteristic of a self-organizing team?
Self-organizing teams take ownership of their tasks, deciding how best to accomplish their goals without external micromanagement.
Key Characteristics:
  Autonomy: Teams decide how to approach their work within the boundaries of the project’s goals and constraints.
  Accountability: Members are collectively responsible for delivering results.
  Collaboration: Team members collaborate to distribute tasks based on skills and interests, ensuring optimal performance.
  Continuous Learning: They adapt processes and practices based on retrospective insights, improving over time.
Analogy: Imagine a jazz band. Each musician knows their instrument (specialty) and works together without a conductor. They listen to one another, adapt their playing, and adjust to create harmonious music (product delivery).

## Slide 9: Agile Development Cycle The phases in the Agile development cycle may not happen in succession; they are flexible and always evolving, with many happening in parallel.
Planning
Once an idea is deemed viable, the project team comes together to identify features, prioritize each feature, and assign them to an iteration.
Requirements analysis
Key stakeholders and users meet to identify business requirements that are quantifiable, relevant, and detailed.
Design
The design is prepared from the requirements identified and the team considers what the product or solution will look like, deciding on a test strategy or plan to proceed.
Implementation, coding, development
Coding or developing features, scheduling iterations for deployment.
Testing
Test the code against the requirements to make sure the product is actually solving customer needs. This phase includes unit testing, integration testing, system testing, and acceptance testing.
Deployment
Deliver the product to customers. Once customers start using the product, they may run into new problems that the project team will need to address in future iterations.

## Slide 10: Advantages of Agile Agile evolved from different development approaches in the 1990s and is a response to some project managers’ dislike of the rigid, linear Waterfall methodology. It focuses on flexibility, continuous improvement, and speed.
+ Change is embraced
With shorter planning cycles, there’s always opportunity to refine and reprioritize the backlog to accommodate changes throughout the project.
+ End-goal can be unknown
Agile is beneficial for projects where the end-goal is not clearly defined. As the project progresses, the goals will become evident and the team can adapt.
+ Faster, high-quality delivery
Breaking down the project into iterations allows the team to focus on high-quality development, testing, and collaboration. Conducting testing during each iteration means that bugs get identified and solved more quickly.
+ Strong team interaction
Agile embraces frequent communication and face-to- face interactions.
+ Customers are heard
Customers have many opportunities to see the work being delivered, share their input, and have an impact on the end product.
+ Continuous improvement
Feedback is encouraged from users and team members throughout the project, so lessons learned are used to improve future iterations.

## Slide 11: Disadvantages of Agile While flexibility in Agile is usually a positive, it also comes with some trade-offs. It can be hard to establish a solid delivery date, documentation can be neglected, or the final product can be very different than originally intended.
Planning can be less concrete
Because project managers are often reprioritizing tasks, it’s possible some items scheduled for delivery may not be complete in time. And, additional sprints may be added at any time in the project, adding to the overall timeline.
Team must be knowledgeable
Agile teams are usually small, so team members must be highly skilled in a variety of areas and understand Agile methodology.
Time commitment from developers is required
Active involvement and collaboration is required
throughout the Agile process, which is more time consuming than a traditional approach.
Documentation can be neglected
Agile prefers working deliverables over comprehensive documentation. While documentation on its own does not lead to success, teams should find the right balance between documentation and discussion.

## Slide 12: Lets discuss
How can Agile teams balance the principle of 'working software over comprehensive documentation' with the long-term need for maintainable and well-documented systems?
Balance Through Contextual Documentation: Agile doesn't reject documentation entirely; instead, it promotes documentation that is "just enough" to meet the team's and stakeholders' needs. For example:
  Critical areas like APIs, architecture, or complex business rules may need documentation to ensure system maintainability.
  A user manual might be necessary for end-users.
Focus on Value: Teams should continuously ask, "Who needs this documentation, and how will they use it?" Documentation should support value delivery rather than delay it.
Tools and Collaboration: Modern tools like wikis, code comments, and shared repositories allow lightweight, iterative, and easily updated documentation.
Risk Awareness: Skipping too much documentation can lead to risks, especially in long-lived projects or when team members change. Teams should weigh the risks of insufficient documentation against the benefits of delivering software quickly.

## Slide 13: Scrum
Kanban
Top Methodologies Used to Implement Agile
There are a number of specific methods within the Agile movement. We’ll take an in-depth look at two of the top Agile Methodologies: Scrum and Kanban.

## Slide 14: Scrum Methodology
Scrum is a subset of Agile and one of the most popular process frameworks for implementing Agile.
It is an iterative development model often used to manage complex software and product development. Fixed-length iterations, called sprints lasting 2 to 4 weeks long, allow the team to ship software on a regular cadence. At the end of each sprint, stakeholders and team members meet to plan next steps.

## Slide 15: Roles in Scrum
Owner
The Scrum Product Owner has the vision of what to build and conveys that to the team. He or she focuses on business and market requirements, prioritizing the work that needs to be done, managing the backlog, providing guidance on which features to ship next, and interacting with the team and other stakeholders to make sure everyone understands the items on the product backlog.
Product Scrum
Master
Often considered the coach for the team, the Scrum Master helps the team do their best possible work. This means organizing meetings, dealing with roadblocks and challenges, and working with the Product Owner to ensure the product backlog is ready for the next sprint.
Scrum
Team
The Scrum Team is comprised of five to seven members. Unlike traditional development teams, there are not distinct roles like programmer, designer, or tester. Everyone on the project completes the set of work together.

## Slide 16: Steps in the Scrum Process

## Slide 17: Steps in the Scrum Process
4 Daily Scrum meetings
The Daily Scrum is a 15-minute stand- up meeting that happens at the same time and place every day during the sprint. During the meeting each team member talks about what they worked on the day before, what they’ll work on today, and any roadblocks.
5 Sprint review meeting
At the end of each sprint, the team presents the work they have completed as a live demo rather than a presentation.
6 Sprint
retrospective
meeting
Also at the end of each sprint, the team reflects on how well Scrum is working for them and talks about any changes that need to be made in the next sprint.
1
Product backlog
The product backlog is not a list of things to be completed, but rather it is a list of all the desired features for the product.
2
Sprint planning
Before each sprint, the Product Owner presents the top items on the backlog in a sprint planning meeting. The team determines the work they can complete during the sprint and moves the work from the product backlog to the sprint backlog.
3 Sprint Backlog
A sprint backlog is a list of work items your team plans to complete during a project sprint. A clear sprint backlog prevents scope creep by clarifying exactly what your team will be doing—and not doing—during each sprint.

## Slide 18: Lets discuss
Is PO a real user or a member of the development team?
The PO is a representative of the business side or the stakeholders.
They own the product backlog and are responsible for defining and prioritizing features based on the business goals and user needs.
They ensure the team builds the right product and delivers maximum value.
Relationship with Real Users
  While the PO is not usually a real user, they should have a deep understanding of the users’ needs.
  They may gather insights by:
    Interacting directly with users through interviews, surveys, or feedback sessions.
    Collaborating with stakeholders who have close contact with end-users (e.g., marketing or customer support teams).
Relationship with the Development Team
  The PO works closely with the team but is not a developer.
  They clarify the "what" and "why" of features, while the development team decides "how" to implement them.

## Slide 19: Tools and Artifacts in Scrum In addition to roles and ceremonies, Scrum projects also include certain tools and “artifacts”. For example, the team uses a Scrum board to visualize the backlog or a burndown chart to show outstanding work. The most common are:
Scrum board
The Scrum board helps to visualize your sprint backlog and traditionally involves index cards or Post-It notes on a whiteboard. The board is usually divided into three categories: to do, work in progress, and done. The team updates the board by moving tasks (written on cards) through the columns on the board.
User stories
A user story describes a software feature from the customer’s perspective. It includes the type of user, what they want, and why they want it.
Burndown chart
A burndown chart represents all outstanding work. The backlog is usually on the vertical axis, with time along the horizontal axis. A burndown chart can warn the team of potential risk and helps to show the impact of decisions.
Timeboxing
A timebox is a set period of time that a team works towards completing a goal. Instead of letting a team work until the goal is reached, the timebox approach stops work when the time limit is reached.
Icebox
Any user stories that are recorded but not moved to development are stored in the icebox.

## Slide 20: Example of a Scrum Board
Reality

## Slide 21: User Story
A user story is a simple description of a feature or functionality written from the perspective of a customer or end-user.
The common user story template would look something like this:
As a [type of user],
I want [an action]
so that [a benefit/value].
Acceptance criteria outline what conditions are met for it to be considered done
Example:
User Story: Login into the System
  As a user, I want to log into the system using my credentials so that I can access my account securely.
Acceptance Criteria:
  Login form includes fields for username/email and password.
  Valid credentials are required for successful login.
  Display error message ("Invalid username or password") for incorrect credentials.
  Passwords are masked during typing.Provide a "Forgot Password" link for account recovery.
  Redirect users to the dashboard after successful login.
  Redirect to login page if the session expires.
  Lock account after 5 failed attempts, showing an "Account locked" message.

## Slide 22: Burndown chart
An Agile burndown chart is a simple graph that helps you measure a project’s progress against time. It visually represents the amount of work remaining over time in a sprint.
Agile burndown charts are valuable tools for visualizing work completion, predicting project timelines, identifying bottlenecks, and making informed decisions to ensure successful project delivery.
Key components of an Agile burndown chart:
  X-axis (Time): Time left until the project deadline, in days or sprints.
  Y-axis (Work Remaining): Tasks or story points left to complete.
  Start Point: Total estimated work at the project's start.
  Finish Point: Predicted completion based on estimates and efficiency.
  Ideal Line: Straight line showing expected progress for on-time delivery.
  Actual Line: Real-time progress tracking.
  Ahead of Schedule: Actual line below the ideal line.
  Behind Schedule: Actual line above the ideal line, signaling potential delays.

## Slide 23: Example of Burndown Chart

## Slide 24: Benefits and Limitations of Burndown Chart
Benefits of an Agile burndown chart:
Progress Tracking: Monitors remaining work and predicts completion.
Early Warnings: Flags deviations for timely corrective actions.
Informed Decisions: Highlights the impact of decisions for better planning.
Clear Communication: Keeps team and stakeholders aligned on progress.
Accurate Estimation: Predicts completion based on trends.
Team Motivation: Boosts performance through visible progress.
Transparency: Compares planned vs. actual progress clearly.
Enhanced Collaboration: Aligns everyone on project status and goals.
Limitations of an Agile burndown chart:
Quality Blindness: Focuses on quantity, not work quality.
Challenges Ignored: Doesn't reflect project-specific obstacles.
Complexity Limits: Less effective for highly complex projects.
Pressure on Teams: May demotivate if progress lags.
Steep Learning Curve: Teams new to Agile may struggle with accurate estimation.
Scope Changes: Struggles to adapt to significant project changes.

## Slide 25: Agile Velocity
An Agile burndown chart is a simple graph that helps you measure a project’s progress against time. It visually represents the amount of work remaining over time in a sprint.
A story point is a unit of measurement that estimates how much effort is required to complete a user story based on complexity, risk, and repetition.
Assign Story Points: Before the sprint starts, assign story points to each task based on difficulty. Experienced teams use past velocity data to estimate the total story points the team can complete in a sprint. Example:
  Task 1: 5 points
  Task 2: 3 points
  Task 3: 9 points
  Task 4: 6 points
  Task 5: 4 points
Calculate Sprint Velocity: At the end of the sprint, add up the story points of completed tasks only. Incomplete tasks are not included.
  Example: If Tasks 1, 3, 4, and 5 are completed, velocity = 5 + 9 + 6 + 4 = 24.
Determine Average Velocity: Repeat over multiple sprints. Add the total velocity from all sprints and divide by the number of sprints.
  Example: Velocities = 24, 18, 26, 20. Average velocity = (24 + 18 + 26 + 20) / 4 = 22.

## Slide 26: Example of Agile Velocity
Average

## Slide 27: Insights from Burndown Chart and its Limitations
Insights from Agile Velocity
Understand Workload Capacity: A steady increase in velocity shows improved efficiency, while a decrease may indicate burnout or excessive workload.
Spot Bottlenecks: Significant drops in velocity or fluctuations in velocity charts often reveal organizational issues or sprint-specific problems.
Identify Improvement Areas: Downward trends in velocity charts highlight where numbers are dropping, enabling timely investigation and adjustments.
Limitations of Agile Velocity
Doesn’t Measure Work Quality: High velocity may mask poor-quality work, such as bugs or dissatisfied customers.
Encourages Speed Over Quality: Overemphasis on velocity can lead to rushed work, reduced quality, and burnout.
Not Comparable Across Teams: Velocity is team-specific due to varying methods of assigning story points, making comparisons meaningless.

## Slide 28: Lets discuss
Should Agile teams use burndown charts and velocity as the primary measures of success, or do these metrics risk undermining true Agile values?
Progress Transparency: Burndown charts visually track progress, while velocity helps estimate future capacity.
Accountability: Metrics help teams focus on delivering consistent work and identifying inefficiencies.
Predictability: They provide stakeholders with a clear view of progress and delivery timelines.
Risk of Gaming the System: Teams may prioritize metrics over quality, sacrificing value.
Neglect of Agile Principles: Focusing on velocity can shift attention from customer value to just "burning down points.“
Misleading Metrics: Velocity doesn’t guarantee the right work, and burndown charts can be misleading if priorities change.
Complement Metrics with Value-Driven Discussions: Use metrics as tools for reflection, not as goals.
Focus on Outcomes, Not Output: Pair metrics with qualitative feedback to ensure alignment with customer needs.
Avoid Metric Worship: Use metrics to guide conversations, not to pressure teams.
Balanced Approach No, don’t use it Yes, use it

## Slide 29: Advantages of Scrum Scrum is a highly prescriptive framework with specific roles and ceremonies. While it can be a lot to learn, these rules have multiple advantages:
+ More transparency and project visibility
With daily stand-up meetings, the whole team knows
who is doing what and issues are identified in advance, improving communication and enabling the team to take care of issues right away.
+ Increased team accountability
There is no project manager. Instead, the team collectively decides what work they can complete in each sprint, working together collaboratively, with accountability.
+ Easy to accommodate changes
With short sprints and constant feedback, it’s easier to accommodate changes.
+ Increased cost savings
Constant communication ensures the team is aware of all issues and changes sooner, helping to lower expenses and increase quality.

## Slide 30: Disadvantages of Scrum While Scrum offers some concrete benefits, it also has some downsides. Scrum requires a high level of experience and commitment from the team and projects can be at risk of scope creep:
Risk of scope creep
Some Scrum projects can experience scope creep due to a lack of a specific end date, tempting stakeholders to keep requesting additional functionality.
Team requires experience and commitment
The team needs to be familiar with Scrum principles to
succeed, as well as needs to commit to the daily meetings and stay on the team for the entire project.
The wrong Scrum Master can ruin everything
The Scrum Master is very different from a project
manager. The Scrum Master does not have authority over the team, so he or she must trust the team to complete the work.
Poorly defined tasks can lead to inaccuracies
Project costs and timelines won’t be accurate if tasks
are not well defined. If the initial goals are unclear, planning becomes difficult and sprints can take more time than originally estimated.

## Slide 31: Lets discuss
Should the Scrum Master have the authority to remove a team member if they are consistently disrupting the Scrum process?
The Scrum Master is a servant-leader and facilitator, but their authority over the team is deliberately limited.
Scrum Framework Perspective:
  The Scrum Master is not a traditional manager; they are responsible for facilitating the process, removing impediments, and coaching the team. Removing a team member is not within their direct authority.
Collaborative Approach:
  A disruptive team member should be addressed through coaching, conflict resolution, and encouraging self-organization within the team.
  The Scrum Master should work with stakeholders or line managers (who have the authority) to discuss potential removal if coaching fails.
When Removal is Necessary:
  In extreme cases where disruption jeopardizes the team's ability to deliver, the Scrum Master must escalate the issue to appropriate management, emphasizing the impact on team performance and sprint goals.

## Slide 32: Kanban Methodology
Kanban is Japanese for “visual sign” or “card.” It is a visual framework used to implement Agile and shows what to produce, when to produce it, and how much to produce. It encourages small, incremental changes to your current system and does not require a certain set up or procedure (meaning, you could overlay Kanban on top of other existing workflows).
Kanban was inspired by the Toyota Production System and Lean Manufacturing. In the 1940s, Toyota improved its engineering process by modeling it after how supermarkets stock shelves. Engineer Taiichi Ohno noticed that supermarkets stock just enough product to meet demand. Inventory would only be restocked when there was empty space on the shelf (a visual cue).
These same ideas apply to software teams and IT projects today. In this context, development work-in-progress (WIP) takes the place of inventory, and new work can only be added when there is an “empty space” on the team’s visual Kanban board. Kanban matches the amount of WIP to the team’s capacity, improving flexibility, transparency, and output.

## Slide 33: About the Kanban Board
A Kanban board, whether it is physical or online, is made up of different swim lanes or columns. The simplest boards have three columns: to do, in progress, and done. Other projects may consist of backlog, ready, coding, testing, approval, and done columns.
Kanban cards (like sticky notes) represent the work and each card is placed on the board in the lane that represents the status of that work. These cards communicate status at a glance. You could also use different color cards to represent different details. For example, green cards could represent a feature and orange cards could represent a task.
A Kanban board is a tool to implement the Kanban method for projects.
Traditionally, this tool has been a physical board, with magnets, plastic chips, or sticky notes on a whiteboard. However, in recent years, more and more project management software tools have created online Kanban boards.

## Slide 34: Core Practices and
Principles of Kanban
Every Kanban project should follow these core principles:
Visualize the workflow
A visual representation of your work allows you to understand the big picture and see how the flow of work progresses. By making all the work visible you can identify issues early on and improve collaboration.
Limit work in progress (WIP)
Work in progress limits determine the minimum and maximum amount of work for each column on the board or for each workflow. By putting a limit on WIP, you can increase speed and flexibility, and reduce the need for prioritizing tasks.
Manage and enhance the flow
The flow of work throughout the Kanban board should be monitored for possible improvements. A fast, smooth flow shows the team is creating value quickly.
Make process policies explicit
Everyone needs to understand how things work or what qualifies as “done”. Modify the board to make these processes more clear.
Continuously improve
The Kanban method encourages small, continuous changes that stick. Once the Kanban system is in place, the team will be able to identify and understand issues and suggest improvements.

## Slide 36: Advantages of Kanban Kanban’s visual nature offers a unique advantage when implementing Agile. The Kanban board is easy to learn and understand, it improves flow of work, and minimizes cycle time:
+ Increases flexibility
Kanban is an evolving, fluid model. There are no set phase durations and priorities are reevaluated with new information.
+ Reduces waste
Kanban revolves around reducing waste, ensuring that teams don’t spend time doing work that isn’t needed or doing the wrong kind of work.
+ Easy to understand
The visual nature of Kanban helps to make it intuitive and easy to learn.
+ Improves delivery flow
Kanban focuses on the just-in-time delivery of value and delivering work to customers on a regular cadence.
+ Minimizes cycle time
Cycle time is the amount of time it takes for work to move through the team’s workflow. In Kanban projects, the entire team helps to ensure the work is moving quickly and successfully through the process.

## Slide 37: Disadvantages of Kanban Many of the disadvantages associated with Kanban come with misuse or mishandling of the Kanban board. An outdated or overcomplicated board can lead to confusion, inaccuracies, or miscommunication:
Outdated board can lead to issues
The team must be committed to keeping the Kanban board up to date, otherwise they’ll be working off inaccurate information.
Teams can overcomplicate the board
The Kanban board should remain clear and easy to read. Adding bells and whistles to the Kanban board just buries the important information.
Lack of timing
The columns on the Kanban board are marked by phase, with no timeframes associated.

## Slide 38: Lets discuss
Does imposing strict Work-In-Progress (WIP) limits in Kanban stifle creativity and productivity, or does it enhance team efficiency?
Arguments for WIP Limits:
  Enhanced Focus: Teams concentrate on finishing work rather than juggling multiple items, reducing context-switching and errors.
  Improved Flow: Help identify bottlenecks in the workflow, enabling the team to address inefficiencies and deliver faster.
  Encourages Collaboration: When hit WIP limits, they are more likely to assist others, fostering teamwork.
Arguments Against WIP Limits:
  Perceived Restriction: Some team members may feel that WIP limits constrain their ability to multitask or explore creative solutions.
  Dynamic Work Environments: In fast-paced or innovative teams, strict WIP limits might hinder adaptability, especially when priorities shift rapidly.
  Psychological Resistance: Teams unfamiliar with Kanban may resist WIP limits, perceiving them as artificial constraints imposed on their workflow.
Middle ground: Flexible and regular review WIP Limits

## Slide 39: Other Agile Methodologies
Extreme Programming (XP)
This type of software development is intended to improve quality and responsiveness to evolving customer requirements.
Feature-driven development (FDD)
There are five basic activities in FDD: develop overall model, build feature list, plan by feature, design by feature, and build by feature.
Adaptive system development (ASD)
ASD represents the idea that projects should always be in a state of continuous adaptation, and has a cycle of three repeating series: speculate, collaborate, and learn.
Dynamic Systems Development Method (DSDM)
DSDM addresses the common failures of IT projects. The eight principles of DSDM are: focus on the business need, deliver on time, collaborate, never compromise quality, build incrementally from firm foundations, develop iteratively, communicate continuously and clearly, and demonstrate control.
Lean Software Development (LSD)
LSD can be characterized by seven principles: eliminate waste, amplify learning, decide as late as possible, deliver as fast as possible, empower the team, build integrity in, and see the whole.
Crystal Clear
This methodology can be used with teams of six to eight developers and it focuses on the people, not processes or artifacts. Crystal Clear requires the following: frequent delivery of usable code to users, reflective improvement, and osmotic communication preferably by being co-located.

## Slide 40: How to Get Started with Agile
Getting started with Agile can be easy. We’ll take a look at a few ways to implement Agile practices and how to pick the right Agile tool.

## Slide 41: 3 Ways to Implement
Whichever route you choose, remember that Agile is flexible in its very nature. There is no wrong or right way to get started with Agile.
Agile Practices
Meetings
A simple way to get started with Agile is to incorporate daily stand-up meetings into your project. Daily stand-up meetings are easy to incorporate into any project methodology you already use (even Waterfall) and don’t require any training or knowledge transfer.
Stand up Kanban
Board
Another way to incorporate Agile practices is to create and use a Kanban board. The Kanban board is simple tool to help your team visualize the flow of work as it’s getting done. Use the board during stand-up meetings to discuss current work in progress or display it where your team can easily access it to make updates to task status.
Changing
Team Roles
Some methods of Agile may result in the need to change team roles. For example, working with Scrum, the team may need to take more responsibility and boost speed of delivery. A good place to start with Scrum is to talk about the roles and responsibilities. Every project must have a Scrum Master, Product Owner, and Scrum Team. Clarifying these roles will help teams understand their responsibilities and remain accountable.

## Slide 42: Finding the
Best Agile Tool
If you’re considering a switch to Agile project management, you should determine which tool is best to help track and manage your projects. Here are the top things to consider when choosing a tool:
Familiar and Easy to Use
When switching to a new tool, familiarity is key. You don’t want your team spending valuable time learning a new program. Agile project management software should be flexible and intuitive to use.
Collaboration & Communication
Find a tool that facilitates collaboration between internal and external stakeholders. Cloud tools enable people to work in real-time, view and edit projects from anywhere, stay up to date on current status, and communicate with others viewing the project.
Searchable, Central Storage
It’s increasingly important to use cloud storage services like Dropbox, Google Drive, Box, or OneDrive for project documentation storage. Whatever service you use, make sure your Agile tool can seamlessly connect with them to store vital assets.
Mobile Ready
The modern worker relies on their smartphone, tablet and other mobile devices to get work done. And many workers want to access parts of their project management software while they are on the go. Be sure to evaluate all the mobile options a tool has to offer.
Work Visualization
Today, work design is infinitely different. The “one-size-fits-all” approach to project management no longer works. Find a tool that includes multiple ways to visualize and manage your work - whether it be waterfall or agile - with Gantt charts, spreadsheet, kanban boards, calendars, reports, and dashboards.

## Slide 43: A More Agile Way to Manage Work
With fewer than one-third of all projects completed on time and on budget, it can sometimes seem impossible to lead new projects to success.
That’s why finding the best project management method is important to the success of your projects. Whether you decide to go with Agile, Scrum, Kanban, or even a hybrid of multiple methods, deciding on a standard way to manage projects will help to streamline the process, increase team output, and keep projects on track.
Plus, once you’ve picked the best method for your team, finding the right agile project management tool can help implement and track the process and ensure no detail is missed.

## Slide 44: Trello as Agile Project Management Tool
Next week, we will be conducting a hands-on lab using Trello as a project management tool. In this session, we will specifically implement a Scrum board to develop a simple software application. We will simulate various software development scenarios to explore how Trello can assist in managing the project.
Please make sure to register for a Trello account at www.trello.com beforehand. During the lab, we will dive directly into creating a board and its components. If you encounter any issues with registering, feel free to reach out in the WhatsApp group for assistance.

## Slide 45
Thank you

## Slide 46: References
Patel, R. (2022, October 26). Agile vs Waterfall - A Detailed Comparison Guide. Space-O Technologies (Canada). https://www.spaceo.ca/blog/agile-vs-waterfall/
Patel, R. (2023, June 23). What is the Agile Manifesto? [Key Agile Values and Principles]. Space-O Technologies (Canada). https://www.spaceo.ca/blog/agile-manifesto/
The history of Agile. (2019, November 21). Planview. https://www.planview.com/resources/guide/agile-methodologies-a-beginners-guide/history-of-agile/
Richter, L. (n.d.). Real-Life agile project management & famous success stories. Smartsheet. https://www.smartsheet.com/content/agile-project-management-examples#real-life-agile-project-examples-from-large-companies